**blOb MVP Status Report**

**Date:** 15 August 2026 (updated end of day)

**Role lens:** Lead Developer + Principal UX Architect

---

### 1. Executive Summary

blOb is now a coherent dual-currency social competition prototype. Auth, profiles, wallet chrome, progressive challenge creation, official challenge presence, post media, call-out/P2P design, and a persistent top wallet are in place. Visual density and brand treatment (logo, Coin/Buck assets, engagement icons) have improved substantially in the last session.

The **core competition loop remains the critical path**. Users can join and see challenges, but reliable three-proof logging → progress advancement → fair settlement is still not proven end-to-end. Until that spine is closed, the product is not safe for real money or real competition demos.

**Bottom line:** Surface area and UX polish are ahead of the competition engine. Close logging + progress + settlement next; defer new features.

---

### 2. What Is Working

| Area | Status | Notes |

|------|--------|------|

| Authentication | Solid | Email + Google; session restore stable |

| Profile (private + public) | Good | Fitness fields, public view, earnings direction, badges section scaffolded |

| Dual currency | Implemented | Coins (soft) + Bucks (1:1 USD); separate balances in UI and schema |

| Top wallet chrome | Working | Persistent across Feed / Lobby / You; logo-only top bar + wallet chip |

| Challenge creation wizard | Strong | Progressive slides, templates, jumpable steps, drafts direction |

| Official Weekly Challenge | Present | Joinable; appears in Active Challenges rail |

| Secure join | Improved | Server-side fund movement pattern in place |

| Social feed | Functional | Composer, photo posts (post-media bucket fixed), icon-only engagement row with counts, controlled image sizing |

| Central + button | Present | Primary action hub; Alerts tab present |

| Call-outs + P2P Send | Designed / partially wired | Mutual agreement model; dual-currency send path |

| Storage | Improved | `post-media` public bucket + policies; `challenge-proofs` hardened |

| Visual system | Progressing | Mascot, Coin/Buck assets (Coin background fixed), denser challenge cards, cleaner chrome |

---

### 3. What Is Fragile or Incomplete

| Area | Issue | Impact |

|------|--------|--------|

| **Three-proof logging** | Still not proven to write submissions, attach all images, and advance `days_completed` | Breaks flagship official challenge |

| **Progress accuracy** | Cards can still show 0/6 after purported logs | Destroys trust |

| **Settlement** | Multi-participant prize distribution not closed | Stakes collected, winners not reliably paid |

| Nested comments | Not yet indefinite with Like/Fire/Reply on every level | Social depth incomplete |

| Challenge card density | Typography reduced but still larger than ideal | Feed hierarchy slightly off |

| Badge awarding | Tables exist; live metric → unlock → Coin reward not battle-tested | Soft-currency loop incomplete |

| Notification triggers | Table exists; events (invite, payout, tag, call-out) not fully wired | Alerts stay empty |

| Bucks on-ramp | No production card → Bucks purchase | Real money cannot actually be loaded |

| Schema edge cases | Occasional 400s on reactions / older selects | Noise and partial failures |

| Navigation | Historically fragile on Profile/stack screens | Regression risk |

---

### 4. Design & UX Observations

**Strengths**

- Dual currency with explicit 1 Buck = $1.00 is the correct trust model.

- Persistent wallet + logo-only top bar is the right global chrome.

- Progressive challenge wizard educates creators instead of dumping a long form.

- Feed density, icon-only engagement, and full-image (contained) media are moving toward a real social product.

- Central + as the verb hub is correct IA.

**Still to sharpen**

- Challenge cards need one more size reduction so they read as rail items, not mini-pages.

- Every Bucks surface (create, join, send, call-out, settle) must feel as serious as a bank confirmation.

- Settlement and badge unlock moments should feel final and celebratory, not administrative.

- Empty/loading/error states should lean harder on the blOb mascot.

---

### 5. Most Important Next Steps to Reach MVP

**P0 — Must close before real users or real money**

1. **Reliable activity logging**

Three-proof (and points) must upload media, write `workout_submissions`, create the social post with images, and increment progress. Block double-log per day.

2. **Accurate progress display**

Active Challenge cards and Challenge Detail must always match the database.

3. **Settlement engine**

Challenge end → winners by prize structure → pay in the same currency as buy-in → personal result receipt. Server-side only, idempotent.

4. **Final schema/client alignment**

Eliminate remaining 400s (reactions, etc.) and confirm all RPCs used by the client exist.

**P1 — Required for a credible money product**

5. **Bucks on-ramp** (Stripe or equivalent) so users can load real money.

6. **Strong Bucks confirmations** on every real-money action.

7. **Notification event wiring** (invites, call-outs, payouts, tags).

**P2 — Retention & polish**

8. Live badge awarding with Coin rewards.

9. True indefinite nested comments + actions on every level.

10. Final challenge-card density pass.

11. Drafts + reuse previous challenge fully working.

12. Navigation stability guarantees.

---

### 6. Feature & Design Recommendations

**Double down**

- Progressive wizard + templates + jumpable steps

- Coins vs Bucks separation and 1:1 labeling

- Central + hub

- Mutual-agreement call-outs

- Mascot in empty/success/error states

**Sharpen**

- Shared Challenge Status component (Open → In Progress → Judging → Settled) with plain language

- Settlement receipts that feel financial

- Compact “Trust” row on challenge detail (currency, funding, participants, prize structure)

- Unmissable $ treatment on all Bucks challenges

**Defer**

- Full Stories/Reels product

- Heavy dispute arbitration

- Broad gamification beyond badges

- Public marketing site / Vercel + blob.mobi until P0 is proven

---

### 7. Key Risks

| Risk | Severity | Mitigation |

|------|----------|------------|

| Progress lies / logs don’t stick | Critical | Finish logging + read path before any money demo |

| Stakes collected, no payout | Critical | Settlement + ledger before scale |

| Bucks feel fictional | High | 1:1 labeling + real on-ramp + strong confirms |

| Schema drift returns | High | Migrate first, then client; treat live DB as source of truth |

| Scope creep | High | No new major features until P0 loop is closed |

| Navigation regressions | Medium | Protect tab bar on every new stack screen |

---

### 8. Recommended Immediate Sequence

1. **Force smaller challenge-card type** (current visual pass).

2. **End-to-end test of official Weekly challenge** on a clean account: join → three-proof log → confirm progress 0/6 → 1/6 → images on post.

3. **Settlement** for that challenge path.

4. Stripe Bucks top-up (minimal).

5. Notification triggers.

6. Only then consider Vercel + **blob.mobi**.

---

### 9. Session Delta (since prior report)

| Change | Result |

|--------|--------|

| `post-media` bucket + policies | Post photos now upload and render |

| Feed image display | Full image, contained height |

| Top wallet | Persistent across main tabs |

| Top bar | Logo only + wallet chip |

| Coin asset | Black background removed |

| Engagement row | Icon-only + counts |

| Challenge cards | Coin icon + tighter layout (further size pass still needed) |

| `badges` / `notifications` / `is_unlimited` | Tables/columns added; related 404s reduced |

| Dual currency UI | Coins + Bucks visible on You and chrome |

---

**Final assessment**

The product now *looks* and *feels* much closer to a real social competition app. The remaining gap is not polish — it is whether the system can honestly track work and pay people. Close logging → progress → settlement, then the rest of the roadmap becomes incremental instead of existential.